# Lumora DevOps — All Action Items

Step-by-step remediation checklist | 26 October 2026

# How to use this plan

No changes have been made to your repository or AWS environment.

Work locally on a feature branch; do not push directly to shared main.

Do one action at a time. Review the diff, run checks, and confirm the storefront and pipeline still work.

Manual approval is required before production-impacting Terraform applies.

Paths and resource names below are based on the repository review; confirm they match your current checkout before editing.

# Action summary

| Priority | Action | Automate | Manual gate |
| --- | --- | --- | --- |
| P0 | Jenkins public access (22/8080) | Terraform rules and post-checks | Prove SSM access first; review/apply plan |
| P1 | Trivy enforcement | Jenkins scan, JSON report, policy gate | Agree vulnerability policy; test |
| P1 | ECR tag standardization | One immutable build tag/digest end-to-end | Confirm account/region/repository |
| P1 | Flask SECRET_KEY | Fail startup if production secret missing | Store/inject secret securely |
| P1 | Tests and validation | Fail build on missing tools or failed tests | Confirm required checks |
| P1 | Deployment outcome | Rollout/health checks and explicit SKIPPED status | Confirm target and health endpoint |
| P2 | Ansible SSH trust | Managed known_hosts and strict checking | Verify host fingerprint |
| P2 | Git-history secret scan | Secret scanning in CI | Rotate any exposed credential |
| P2 | Final verification/docs | Retain CI evidence and reports | Review live state and claims |
| P2 | Kubernetes/monitoring/database validation | Scripted status checks where possible | Test secrets, alerts, persistence, recovery |

# 1. Restrict Jenkins administrative access — P0

Goal: Remove unrestricted public access to SSH TCP 22 and Jenkins UI TCP 8080 without locking yourself out.

## Steps

In AWS Console, select the correct account and region; identify the Jenkins EC2 instance and every attached security group.

Inspect inbound IPv4 and IPv6 rules for 22 and 8080. Separately identify the storefront ALB security group; do not change its public web rules.

Verify SSM Agent is running, the instance has a suitable SSM role (commonly AmazonSSMManagedInstanceCore), the instance can reach SSM endpoints, and your IAM identity can start a session.

Start a Session Manager shell and confirm it reaches the correct host.

Test Jenkins port forwarding before removing current access. Example command (replace placeholders):

aws ssm start-session --target i-YOUR_INSTANCE_ID --document-name AWS-StartPortForwardingSession --parameters '{"portNumber":["8080"],"localPortNumber":["18080"]}' --region YOUR_AWS_REGION

While the session is running, open http://localhost:18080 and confirm Jenkins loads.

In terraform/modules/security_groups/main.tf, remove unrestricted public 22/8080 ingress from the Jenkins security group only. Check for other attached groups and IPv6 rules too.

Run Terraform fmt/validate/plan using the existing backend, workspace, variables, and account. Review every planned change before applying through the approved process.

After applying, re-test SSM, Jenkins port forwarding, the storefront, and the pipeline.

Automate: Terraform can manage the role/profile, security-group rules, supported logging configuration, and scripted checks.

Manual: Identify the correct resources; prove SSM and port forwarding work; review and approve the plan/apply.

Done when: Jenkins has no unrestricted public 22/8080 ingress, SSM access works, and the storefront remains available.

Safety note: Do not remove existing access until SSM shell and Jenkins port forwarding are confirmed. Stop if the plan changes the ALB, replaces resources, or touches unrelated security groups.

# 2. Make Trivy scanning mandatory — P1

Goal: Make image scanning reliable, retain evidence, and enforce a clear vulnerability policy.

## Steps

Review the Trivy stage in Jenkinsfile and identify the current scan command and error handling.

Remove silent skip behavior if Trivy is missing; provision/pin the scanner on the Jenkins agent or fail the stage clearly.

Do not use --exit-code 0 for the enforced policy gate. Treat scanner/database/image-scan errors as scan failures, separate from vulnerabilities found.

Generate a machine-readable JSON report and archive it even when the policy gate fails.

For this capstone, consider blocking fixable Critical findings while reporting High and unfixed Critical findings for human review. Document exceptions and remediation deadlines.

Evaluate the saved JSON with a tested policy script, or use Trivy's supported exit-code/severity options if they meet the policy. Avoid relying on untested report fields.

Test missing scanner, scan/database failure, a controlled policy violation, and a clean image.

Automate: Jenkins can run the scan, evaluate the policy, archive reports, and fail the build.

Manual: Agree the policy and exceptions; review actual findings; validate behavior with controlled test cases.

Done when: The scan cannot silently skip, scan errors fail, policy violations fail, and the JSON report is retained.

Safety note: Ensure the image scanned is exactly the image later pushed and deployed.

# 3. Standardize ECR repository and image tags — P1

Goal: Use one canonical ECR repository and the same immutable image identity from build through deployment.

## Steps

Confirm AWS account, region, registry hostname, repository name, and EKS image reference from the actual environment.

Define the registry/repository in one Jenkins environment/configuration source rather than duplicating strings across stages.

Check ECR tag mutability. If tags are immutable, stop pushing a reusable latest tag because repeated pushes may fail.

Generate one unique tag per build, such as BUILD_NUMBER plus a short Git commit SHA.

Use that same tag for Docker build, Trivy scan, ECR push, and Kubernetes deployment. Prefer recording and deploying the image digest when practical.

Review the ECR lifecycle policy so it retains the new tag format and keeps enough prior images for rollback.

Run two consecutive builds and verify both push successfully; verify the deployed image identity matches the scanned image.

Automate: Jenkins can generate a unique tag and pass it through build, scan, push, and deploy; Terraform can manage repository mutability and lifecycle policy.

Manual: Confirm actual registry/repository and deployment target; decide rollback retention.

Done when: No immutable-tag overwrite occurs, and the deployed tag/digest matches the scanned image.

Safety note: Do not assume repository name, region, or cluster name—confirm the deployed values before editing.

# 4. Remove unsafe Flask session-secret defaults — P1

Goal: Prevent production from using a predictable development SECRET_KEY.

## Steps

Review app/__init__.py and deployment configuration for SECRET_KEY defaults such as dev-secret-change-me or local development values.

Separate development/test configuration from production configuration.

In production, fail startup clearly if SECRET_KEY is missing rather than silently using a default.

Supply the secret through an approved secret manager or secure environment injection; never commit the value.

Search current files and logs for secret values; if any real credential was exposed, rotate/revoke it.

Test startup with the secret missing and with the secret supplied.

Automate: Application startup validation and secret injection can be automated.

Manual: Create/rotate the secret and configure access permissions.

Done when: Production cannot start with a default secret and the value is absent from source control and logs.

# 5. Make tests and validation fail reliably — P1

Goal: Prevent false-green Jenkins builds.

## Steps

Review Jenkinsfile for '|| true', swallowed exceptions, optional-tool checks, and fallback test commands.

Keep Infracost informational/non-blocking if intended, but required tests and security checks must fail explicitly.

Ensure required tools (for example pytest, Terraform, Ansible, Trivy) are installed/pinned on the agent or fail clearly when absent.

Run the intended test suite deterministically; do not switch to an alternate test mechanism after the primary suite fails.

Run required application tests and image checks before production-impacting deployment steps where practical.

Use a disposable branch or controlled fixture to confirm a failing test causes a failed build, then revert the test change.

Automate: Jenkins can enforce exit codes, tool preflight checks, and deterministic test stages.

Manual: Confirm which checks are mandatory and resolve existing flaky tests before enabling gates.

Done when: A missing required tool or failed required test cannot result in a green build.

# 6. Make deployment outcomes explicit — P1

Goal: Avoid reporting a release as successful when deployment was skipped or unhealthy.

## Steps

Define which branches/build types are expected to deploy.

If deployment is required, fail on image-push failure, missing target, rollout failure, readiness failure, or health-check failure.

Mark intentionally skipped deployments as SKIPPED, not SUCCESS.

After deployment, check rollout status, pod readiness, application health endpoint, and actual deployed image tag/digest.

Test a controlled deployment failure in a non-production/disposable environment if available.

Automate: Jenkins can run rollout/health checks and publish an explicit status.

Manual: Confirm cluster, namespace, endpoint, and which builds are expected to deploy.

Done when: A failed required deployment cannot be reported as a successful release.

# 7. Enforce Ansible SSH host-key verification — P2

Goal: Prevent automation from blindly trusting a changed or impersonated SSH host.

## Steps

Review ansible/inventory/hosts.ini and Ansible configuration for StrictHostKeyChecking=no or equivalent bypasses.

Remove the bypass and manage known_hosts using a trusted provisioning process.

Verify the target host fingerprint through a trusted channel before accepting it.

Keep private keys outside Git and restrict key-file permissions.

Run syntax check and connectivity checks against the intended host.

Automate: Ansible can manage known_hosts and strict SSH configuration.

Manual: Verify host fingerprints and approve legitimate host replacements.

Done when: Trusted hosts connect; unexpected host keys fail safely.

# 8. Scan repository and Git history for secrets — P2

Goal: Find accidental credentials before they become an incident.

## Steps

Run a secret scanner such as Gitleaks against the current tree and, where supported, Git history.

Review every finding and document genuine false positives.

Immediately revoke/rotate any live credential that may have been committed.

Only then consider history rewriting if needed; deleting a secret from the latest file does not invalidate it.

Add secret scanning to CI and document how developers handle findings.

Automate: Secret scanning can run locally and in CI.

Manual: Review findings and rotate credentials; coordinate history rewriting with the team.

Done when: No active secrets remain exposed and the scan results have been reviewed.

# 9. Verify Kubernetes, monitoring, and MongoDB claims — P2

Goal: Ensure the project presentation reflects actual runtime behavior, not only YAML configuration.

## Steps

Confirm the Kubernetes deployment uses the expected immutable image tag/digest, pods are ready, and rollout/rollback works.

Confirm HPA receives metrics; check Metrics Server and resource requests/limits.

Confirm Prometheus targets are UP, alert rules are loaded, Grafana dashboards show real data, and an alert reaches its configured destination.

Verify AWS Secrets Manager/CSI integration, IAM permissions, mounted path, and secret rotation behavior without exposing values in logs.

Confirm MongoDB PVC persistence across pod restart and identify the actual backup/restore approach.

Do not describe a single MongoDB StatefulSet/PVC as high availability unless replication and recovery have been designed and tested.

Automate: Use scripted kubectl/status checks where possible; retain test output.

Manual: Trigger/verify alert delivery and perform a safe persistence/restore test where possible.

Done when: Claims of scaling, alerting, secret integration, persistence, and recovery are backed by evidence—or clearly labelled as not tested.

# 10. Align documentation and final evidence — P2

Goal: Keep README, diagrams, runbooks, and presentation consistent with implemented behavior.

## Steps

Compare documentation with current source and deployed configuration.

Correct claims that do not match implementation (for example, Docker build approach, database topology, pipeline stage order, or completion status).

Label each capability as implemented and tested, configured but not tested, partial, or planned.

Retain Terraform plan, test output, Trivy JSON, image tag/digest, deployment status, and before/after security-group evidence.

Redact credentials, tokens, sensitive IPs, and account details from screenshots.

Automate: CI can retain build reports and artifacts; documentation linting can be automated where useful.

Manual: Review accuracy and approve final evidence.

Done when: Every presentation claim has matching code or test evidence.

# Final validation checklist

Terraform fmt/validate pass; plan reviewed with the correct account, region, backend, and workspace.

No unrestricted public Jenkins TCP 22/8080 ingress on attached IPv4 or IPv6 security groups.

SSM shell and Jenkins port forwarding work.

Trivy scan is mandatory; JSON report is archived; policy behavior is tested.

ECR tag is unique/immutable; scanned image matches pushed and deployed image.

Production Flask app cannot use a default session secret.

Failed tests or missing required tools fail Jenkins.

Deployment failure/skipping is reported accurately.

Ansible verifies host identity.

Secret scan findings are reviewed and exposed credentials rotated.

Storefront, Kubernetes health, monitoring, secrets, and MongoDB persistence are validated or clearly marked untested.

# Official references

AWS Systems Manager Session Manager: https://docs.aws.amazon.com/systems-manager/latest/userguide/session-manager.html

AWS EC2 security groups: https://docs.aws.amazon.com/AWSEC2/latest/UserGuide/creating-security-group.html

Trivy reporting: https://trivy.dev/docs/latest/guide/configuration/reporting/

Amazon ECR repository settings: https://docs.aws.amazon.com/AmazonECR/latest/userguide/repository-create.html

Flask configuration: https://flask.palletsprojects.com/en/stable/config/

Gitleaks: https://github.com/gitleaks/gitleaks

Scope note: This is a source-based action plan, not a live AWS audit or penetration test. Verify the current branch and deployed environment before applying changes. The document does not modify code or cloud resources.